## Slide 1
Serverless methods for synchronizing gameplay state in action games.
Author: Jacek Kwieciński
Supervisor: dr inż. Andrzej Stroiński

## Slide 2
Reminder
Objectives & tasks:
  A review of existing network technologies
  Review of methods for optimization and dealing with latency
  Analysis of different approaches and architectures
  Development of a prototype implementation of stateless gameplay state synchronization
  Comparison with the existing solutions (side quest)

## Slide 3
Current state of work
Performed:
  Lying on the ground & cry
  Implemented a simple game (shooting beans)
Currently working on:
  Researching serverless computing
  Researching networking implementations

## Slide 4
Schedule
Currently working on:
  Researching serverless computing : ~3 days
  Researching networking implementations : ~3 days
  Making some additional models in blender : ???
  Designing the prototype implementation : up to 1 week
  Implementing it : 1 week - ???
  Actually writing the Thesis : up to 4 weeks

## Slide 5
Conclusion
I *believe* I can do it until the end of June :D
You can check out my Github for more beanz: https://github.com/JacentyI1/BaseGame.git

## Slide 6
Thank you for your attention!